## Slide 1
FINAL SUBMISSION READINESS REPORT
StockKeep
What's done, what's verified live, and what still needs your input
Student Name: Prince Ephraim Quarshie
Student ID: 22424601
Institution: University of Ghana
Department: Computer Science
Module / Course: CSCD602
Supervisor: Prof. Solomon Mensah
Date: 14 August 2026
Supersedes an earlier draft written before the code-level remediation pass in Technical_Debt_Plan.pdf.

## Slide 2
SUMMARY
A Materially Stronger Submission
✓ A full remediation pass was carried out, not just documentation
✓ 6 technical-debt items fixed, pushed to GitHub, live on Vercel
✓ A 7th, more severe live-only defect found and mitigated
✓ The manual "Demo Data Generator" feature removed — system now comes pre-populated automatically instead
• Every claim below was checked live, not assumed
StockKeep
2 / 10

## Slide 3
COMPLETE
Documentation Package
✓ Project_Documentation.pdf — master report, 37 sections
✓ SRS.pptx — this deck
✓ Testing_Report.pdf — 3 testing passes, 37+ live test cases
✓ Technical_Debt_Plan.pdf — 15-item register, live-verified status
✓ User_Manual.pdf — updated for every UI change
✓ Deployment_and_Source_Links.pptx — real, verified live links
StockKeep
3 / 10

## Slide 4
COMPLETE
Code Fixes Actually Shipped
✓ Passcode hashing + Settings.passcode as real login source of truth
✓ /api/seed secured — can no longer be triggered without authentication
✓ Login rate limiting (5 attempts / 5 minutes)
✓ Secrets no longer returned by the Settings API
✓ AI model fixed after confirming 2 prior model names were retired
✓ Root-caused and fixed the HTTP 500 validation bug (Zod v4 API rename)
✓ Live database failure found & mitigated (Vercel /tmp workaround)
✓ "Demo Data Generator" button removed; system is pre-populated instead
StockKeep
4 / 10

## Slide 5
REQUIRES STUDENT INPUT
Almost Nothing Left
✓ All placeholder fields (name, ID, institution, module, supervisor) filled in
▲ If the live passcode is changed from its initial value, update Deployment_and_Source_Links accordingly
StockKeep
5 / 10

## Slide 6
REQUIRES VERIFICATION
Before Final Upload
▲ UI / rendered-browser testing — all testing here is API-level; no browser automation was available
▲ Screenshots — capture from the now-working live site for User_Manual.pdf
▲ Data persistence over time — the /tmp workaround is not guaranteed indefinite; add demo data shortly before presenting
▲ Usability, load/performance, and formal security testing remain unexecuted
StockKeep
6 / 10

## Slide 7
MISSING / INCOMPLETE
Open by Design, Not Oversight
✗ Automated test suite (TD-07) — genuine code-level gap, correctly scoped out
✗ CSRF protection & security response headers (TD-04, TD-05)
▲ Durable database migration — live site works now via a stopgap; a managed database is still recommended
▲ Frontend decomposition, pagination, and other Version 2.0 items — deliberately deprioritised
StockKeep
7 / 10

## Slide 8
REPOSITORY NOTE
One Thing Worth Reviewing
• A separate commit ("updates") appeared on main during this session, bundling in this documentation package's own output files plus an unrelated file reorganisation
• Not a deliberate action of this remediation pass — reflects the repository's committed state at that point
▲ Recommended: decide whether the documentation .zip/PDFs should live inside the source repo, or be removed in a follow-up commit
StockKeep
8 / 10

## Slide 9
RECOMMENDED FINAL ACTIONS
In Order
• 1. Capture real screenshots from the live site for User_Manual.pdf
• 2. Manually click through the core flows in a browser
• 3. Decide on keeping/removing the doc package from the GitHub repo
• 4. Consider a managed-database migration if a durable live demo matters
• 5. Upload StudentID_StockKeep.zip to SAKAI
StockKeep
9 / 10

## Slide 10
Ready to Submit
Documentation: complete and internally consistent
Code: 7 real issues found and fixed, all verified live
Live site: functional, secured, and tested end-to-end
Remaining items: disclosed honestly, not hidden
StockKeep
10 / 10